FRESHY AI

# Master Architecture, Agent System & Development Plan

Complete English Report

ENGLISH EDITION

Prepared from the consolidated Freshy research and static-audit evidence
8 August 2026

Scope: Freshy AI target architecture, agents, voice/chat/memory, secure tools, Windows/browser automation, sandboxing, roadmap, testing and reference-adoption rules.

# Executive Summary

Freshy AI will remain an independently designed Windows desktop assistant rather than a direct fork or mixture of external agents. The research material shows that the strongest result comes from combining proven concepts by subsystem while keeping Freshy’s own secure orchestration, permission gateway, settings model, memory contract and user interface.

Core rule: the model may propose an action, but only a typed, validated and policy-approved tool request may touch the computer. Chat text, spoken text, tool calls, tool results and memory updates are separate outputs.

Primary target: a conversational, memory-bearing Windows AI assistant that can chat naturally, speak/listen, use selected tools, work with files/browser/apps and later coordinate specialist agents.

Security target: no unrestricted model-generated shell/code execution, no silent destructive actions, no plaintext API keys and no remote control without strong pairing and scoped permissions.

Development target: phase-by-phase implementation with real acceptance tests, fail-soft subsystems, reproducible packaging and rollback points.

Reference strategy: study external projects for one strong idea each; do not inherit their unsafe execution or IPC patterns.

Source basis: Consolidated from the four supplied files plus the previously supplied Freshy static-audit/reference inventory.

# 1. Product Vision and End State

Freshy AI is intended to feel like a persistent desktop assistant rather than a chatbot tab. The finished system should support natural text conversation, optional live voice, persistent user memory, controlled Windows/browser/file actions, scheduled work, research, productivity integrations, transparent permissions and a visible activity history.

## 1.1 Non-goals

Freshy will not become an unrestricted remote administration tool.

Freshy will not execute arbitrary model-generated Python or shell commands directly on the user’s primary machine.

Freshy will not copy proprietary IRIS/JARVIS/Stonic source or restricted textbook material.

Freshy will not load hundreds of specialist personas into every conversation; specialists are selected only when needed.

Freshy will not claim a task succeeded unless an executor returns structured evidence of success.

# 2. Reference Adoption Strategy

| Reference | Best contribution | Freshy adoption rule | Priority |
| --- | --- | --- | --- |
| OpenJarvis | Core orchestration, skills, tools, scheduling, local/cloud model abstraction | Adopt architecture ideas; keep Freshy-owned runtime and permission layer | Highest |
| Agency Agents | Specialist role definitions and structured workflows | Select 10–15 roles; do not load hundreds at once | Highest |
| Pipecat | Streaming STT/TTS, pipelines, interruption, handoffs | Primary reference for modular low-latency voice | Highest |
| IRIS 1.7.3 | Gemini Live audio buffering, playback queue, VAD interruption, orb/provider UX | Use concepts only; protected/unsigned app is not a code donor | High |
| Microsoft UFO | Windows GUI + API automation and task decomposition | Use as Windows automation research reference behind allowlists | Highest |
| Cua / Agent Zero | Isolated computer-use workers and disposable environments | Use for high-risk execution outside personal desktop | Highest |
| Browser Use / agent-browser / Skyvern | Visible browser automation, structured actions, forms/research | Use separate browser profile + approval + prompt-injection defenses | High |
| eadmin JARVIS HUD | STOP, ALLOW/DENY, tool activity, command preview | Strong UX reference; server/auth must be rewritten securely | High |
| Stonic AI | Agent Town / visual multi-agent activity design | Visual inspiration only; do not copy privileged IPC/security patterns | Medium-High |
| JARVIS Builder Blueprint | Modularity, streaming, fail-soft, two-model split, subsystem separation | Adopt design principles, not proprietary text/code | High |
| ROCKY | Gemini Live/tool ideas plus many unsafe execution anti-patterns | Use as security anti-pattern study; no direct merge | Low for code / High for lessons |
| Hermes / OpenClaw / QwenPaw | Skills, remote channels, gateway architecture | Later optional remote/messaging phase with strict pairing | Medium-High |
| PyGPT / OpenYak | Provider settings, local-first workspace and document UX | Control Center/document workspace inspiration | Medium-High |
| KISS Sorcar / Open Interpreter | Dev-agent workflow, Git worktrees, tool-driven coding | Future development agent; require diffs/tests/approval | Medium-High |

The key architectural lesson from the JARVIS blueprint is subsystem separation and fail-soft behavior; the key live-audio lesson from IRIS is buffered input/output with a real interruption path; the key safety lesson from ROCKY and Stonic is that powerful tools without a permission boundary quickly become unsafe. The eadmin HUD is particularly useful as a visual model for STOP, ALLOW/DENY and visible tool activity.

# 3. Target System Architecture

| Layer | Responsibility | Implementation rule |
| --- | --- | --- |
| Flutter Windows UI | Chat, orb, Control Center, agent activity, permission cards, settings, diagnostics | Independent Freshy UI; visual ideas only from IRIS/Stonic/eadmin/PyGPT |
| FastAPI Core | Turn orchestration, APIs, provider router, memory service, tool gateway, background jobs | Modular and fail-soft; no single giant controller |
| Provider Layer | Groq, Mistral, Gemini, SambaNova; later extensible adapters | UI settings are active source; .env is fallback/default |
| Conversation Engine | Context window, turn result contract, formatting, uncertainty behavior | No tool leakage or unsolicited execution |
| Memory Layer | SQLite persistent memory + typed records + retention/privacy controls | No free-form prompt injection; explicit save/forget flows |
| Voice Layer | STT, VAD, TTS, Gemini Live, playback/interruption | One active pipeline; separated spoken output |
| Tool Registry | Typed schemas and narrow actions | Schema generated/validated against real implementations |
| Policy & Permission Gateway | Risk class, preview, confirmation, allow/deny, session decisions | Mandatory boundary between model and executor |
| Windows Executor | Allowlisted apps, window state, safe OS operations | Prefer native APIs/non-shell calls; confirmations as required |
| Browser Worker | Research, navigation, selected form filling | Separate profile + injection defenses + sensitive-action approvals |
| Sandbox Worker | High-risk/generated-code/computer-use jobs | Disposable low-privilege environment; no personal secrets by default |
| Audit/Diagnostics | Tool history, errors, timings, provider/audio status | Sanitized logs; no secret leakage |

Recommended turn contract: TurnResult = { display_text, spoken_text, tool_requests, tool_results, memory_updates, diagnostics }. No subsystem should have to parse another subsystem’s user-facing prose to discover an action.

# 4. Conversation and Chat Engine

Casual conversation must not expose the tool catalog or trigger tools without clear actionable intent.

Provider responses are sanitized so raw <function>, [TOOL_CALL], JSON arguments and internal metadata never appear as ordinary assistant text.

Display text, spoken text, tool request, tool result and memory updates are separate fields in the turn result contract.

Conversation context and persistent memory are separate: recent chat supports continuity; durable memory stores validated user facts/preferences/projects.

Memory is treated as untrusted context, not executable instructions. Users can view, edit and forget stored items.

Unknown facts must not be fabricated. Tools/search are used only when needed and allowed; otherwise the assistant states uncertainty.

## 4.1 Chat quality acceptance tests

1.  Basic greeting and free conversation without opening applications.

2.  Hinglish/English/Urdu understanding and tone-following.

3.  Multi-turn pronoun/reference tracking and instruction formatting.

4.  Reasoning, rewriting, summarization, translation and coding assistance.

5.  Uncertainty: do not invent battery status, room state or personal history without evidence.

6.  No accidental tools when a user merely mentions Google, Notepad, Calculator or YouTube.

7.  No raw function/JSON/tool markup in user-visible chat.

# 5. Persistent Memory

Freshy memory should preserve useful durable facts across restarts while remaining inspectable and reversible. Persistent memory is not a hidden system prompt. It is a typed data source injected as untrusted context into relevant turns.

Store validated facts/preferences/projects with type, source, timestamp and optional expiry/retention metadata.

Separate recent conversation history from durable long-term memory.

Provide explicit save, recall, edit and forget operations.

Never let a remembered sentence become executable policy or override tool permissions.

Keep chat formatting separate from speech: a UI list such as “1. Name: Pathan” can display, while spoken_text says a natural sentence.

Support account/session isolation if multi-user operation is introduced later.

# 6. Voice System

One audio capture pipeline per active mode to avoid device contention and assistant self-transcription.

Whisper/Vosk/manual recognition remain selectable; WebRTC/VAD handles end-of-turn and interruption signals where appropriate.

Gemini Live uses buffered PCM input, output playback queue and an explicit interruption path that flushes current output.

Windows voices (David/Zira/installed voices), Gemini TTS and future XTTS remain selectable, but only one output engine speaks at a time.

TTS receives spoken_text, never raw display_text, URLs, JSON, function markup, memory numbering or technical tool output.

Voice failures must fail soft: chat remains usable; fallback behavior is explicit and configurable rather than causing voice collisions.

Final quality checks for echo, cut-cut audio, physical mic/speaker latency and barge-in must be done on real Windows hardware.

## 6.1 Voice implementation direction

For Standard mode, the preferred design is one microphone capture path feeding the selected recognizer plus VAD/end-of-turn logic. For Live mode, Freshy should use buffered PCM, a session transport, a playback queue and an explicit queue-flush interruption path. Pipecat and the recovered IRIS live-flow are the strongest references; the JARVIS blueprint reinforces sentence streaming and fail-soft subprocess isolation.

# 7. Tool Calling and Permission Architecture

AI output must never execute directly. Every action becomes a typed tool request validated by a policy/permission gateway.

No host-side exec() of model-generated code, no unrestricted shell=True, and no arbitrary Python file execution on the personal machine.

High-risk actions (send, post, purchase, delete, install, account changes, terminal, sensitive file access) require visible preview and explicit approval.

Permanent delete is not a normal tool. Use Recycle Bin / reversible operations and show the resolved path before destructive actions.

API keys and tokens belong in Windows secure storage (Credential Manager/DPAPI or equivalent), never plain JSON/localStorage/logs.

Browser automation uses a dedicated profile; inbound page content is untrusted and must not silently override system/tool policy.

Remote/messaging channels require strong pairing, scoped permissions, token rotation/expiry and rate limits.

Every tool returns a structured success/failure result; the UI must not claim completion when no evidence exists.

Action history is retained without secrets, raw mic audio, passwords or full private message bodies.

High-risk autonomous work runs in a sandbox/VM/container with default-deny file/network/clipboard access.

## 7.1 Risk classes

| Risk | Examples | Default behavior |
| --- | --- | --- |
| Low | Read local app status, time, non-sensitive calculations | May run automatically if user intent is clear |
| Medium | Open an allowlisted app/site, read user-selected file, research the web | Show visible activity; confirmation configurable |
| High | Send email/message, edit/move files, fill sensitive forms, account changes | Always preview and require explicit approval |
| Restricted | Arbitrary shell/code, credential extraction, permanent delete, security bypass | Not available on the personal host; sandbox/deny as appropriate |

# 8. Windows Automation

Windows automation will use a typed action catalog inspired by Microsoft UFO’s GUI/API hybrid approach, but executed through Freshy’s own allowlists. App discovery should resolve known applications rather than interpolating model text into shell commands.

Open/focus/minimize/maximize/close allowlisted applications.

Prefer native Windows APIs, registry/Start Menu resolution or non-shell subprocess arguments.

Require confirmation before closing unsaved work or modifying system settings.

Do not expose a generic “run command” capability to ordinary chat.

Return structured evidence: target app, action attempted, result and user-visible error if unsuccessful.

# 9. Safe Browser Assistant

Use a dedicated automation browser profile separated from personal cookies/passwords.

Support search, navigation, visible-page summarization, document finding and selected field filling.

Treat webpage content as untrusted; it cannot change Freshy system policy or permissions.

Login, posting, sending, purchasing, payment, account changes and destructive operations require explicit confirmation.

Research outputs must contain real retrieved sources/evidence; opening a search page is not equivalent to completing research.

# 10. File and Document Assistant

Search and inspect metadata in user-approved folders.

Open/read/summarize supported documents; generate artifacts in explicitly selected project/output folders.

Copy/move only after showing resolved source/destination for sensitive operations.

No permanent delete; use reversible deletion with confirmation.

Protect system directories, credentials, browser profiles and secret stores by default.

Large/archive files require size, file-count and path-containment limits.

# 11. Specialist Agent System

Freshy should not launch a swarm for ordinary questions. The Orchestrator selects a specialist only when the task benefits from a dedicated workflow. Agency Agents is useful for role design; OpenJarvis/Hermes-like systems are useful for orchestration/skills concepts. Freshy keeps its own runtime and permissions.

| Agent | Role | Boundary |
| --- | --- | --- |
| Freshy Orchestrator | Routes requests, chooses specialist, manages plan/state, enforces tool gateway | No direct unrestricted host action |
| AI/Backend Engineer | Backend architecture, provider adapters, APIs, data flow | Code changes only in scoped project/worktree |
| Windows Automation Engineer | Windows app/control strategy and typed actions | Allowlisted apps/actions; confirmations for sensitive operations |
| Voice Engineer | STT/TTS/Live audio, VAD, buffering, interruption | No silent mic capture; explicit status and privacy controls |
| QA Tester | Test plans, regression checks, reproducible bug reports | Cannot mark tests passed unless actually executed |
| Security Reviewer | Threat modeling, permissions, secret handling, dependency/security audits | Advisory by default; no offensive host actions |
| Browser/Research Agent | Web research, browser workflows, source extraction | Separate browser profile; risky actions require approval |
| File & Document Agent | Search/open/summarize/copy/move user-selected files | No permanent delete; scoped folders only |
| Product Manager | Requirements, priorities, acceptance criteria, roadmap | No tool execution |
| UX/UI Designer | Control Center, agent activity, permission cards, accessibility | Design only unless implementation explicitly approved |
| Technical Writer | Reports, manuals, release notes, help text | No access to secrets/private logs beyond necessary scope |
| Operations Agent | Reminders, schedules, health checks, background tasks | Only declared recurring jobs; visible activity and cancellation |

## 11.1 Agent lifecycle

1.  User request enters the Freshy Orchestrator.

2.  Orchestrator classifies task and chooses zero, one or a small team of specialists.

3.  A task plan is created with explicit deliverables and tool scopes.

4.  Specialists work in bounded context; risky execution is delegated to the permission gateway or sandbox.

5.  QA/Security review is added for code or higher-risk changes.

6.  Results are merged, summarized and shown to the user with visible activity/state.

7.  The user can pause/cancel; only approved persistent facts/skills are saved.

# 12. Sandbox and Autonomous Work

Cua, Agent Zero and Bytebot demonstrate the value of giving autonomous workers a separate computer-like environment. Freshy should use this pattern for generated code, long browser workflows and high-risk computer-use tasks rather than granting the model unrestricted access to the personal Windows desktop.

Default-deny network, filesystem, clipboard and secrets.

Mount only task-specific folders and provide short-lived credentials when strictly necessary.

Time, memory, CPU and process limits; kill the whole process tree on timeout.

Capture a sanitized action trace and output artifacts for review.

Require approval before moving sandbox results back into the personal system.

# 13. Settings, API Keys and First-Run Experience

The complete .env remains supported as a fallback/default configuration for compatibility.

The UI is the authoritative active settings layer; non-secret overrides are stored separately from .env.

API keys are stored in the Windows secure vault and displayed only as configured/masked status.

First-run setup is optional: Set Up API Keys, Explore Without Keys, or Don’t Show Again.

One provider key enables only the related provider features; unconfigured providers remain visible with Add Key.

Add/Update/Delete/Test Key and model/base-URL/provider-order controls are available without showing the full secret.

Effective setting/source (UI override vs .env fallback) is visible in diagnostics.

# 14. Diagnostics, Activity History and Recovery

Subsystem health: backend, selected provider, memory DB, voice engine, microphone/output device, Live session, browser worker and sandbox availability.

Action history states: Success, Failed, Cancelled, Blocked, Waiting Approval.

Logs are sanitized and never store API keys, passwords, raw microphone audio or unnecessary private content.

Every network/model call has an explicit timeout and a user-readable failure state.

A subsystem crash should not bring down the entire assistant; chat remains available wherever possible.

Provide clear recovery actions: retry provider, restart voice service, rebuild cache, reset non-secret settings or open diagnostics.

# 15. Phase Roadmap

| Phase | Work | Exit condition |
| --- | --- | --- |
| 6A — Stabilization | Fix chat/tool/voice separation; eliminate unsolicited actions; clean memory speech; test actual runtime | Stable desktop core with reproducible tests and no accidental actions |
| 6B — Secure Settings & Keys | First-run setup, provider configuration, Windows secure vault, UI-over-env precedence | No secrets in plain JSON; optional setup; provider status/test controls |
| 6C — Diagnostics & Control Center | Health checks, logs, effective settings, provider status, audio/device diagnostics | User can see why a subsystem is unavailable without opening code |
| 6D — UI/UX Polish | Orb states, settings coherence, error states, accessibility, performance polish | Clean release-candidate desktop UX |
| 7A — Productivity & Desktop Tools | Reminders, Calendar, Gmail, browser, files, apps, clipboard, research, permissions, activity history | Typed tools with preview/approval, audit log, no unrestricted shell |
| 7B — Defensive Security Lab | Defender/firewall/update checks, ports, hashes/signatures, secret/dependency/TLS audits, private-lab checks | Authorized/defensive only; no credential theft, malware, bypass, DDoS or exploit weaponization |
| 8 — Release & Hardening | Installer, signed builds where possible, migrations, recovery, privacy docs, packaging, release tests | Reproducible release artifacts, hashes, current-phase audit report |

# 16. Testing Strategy

Testing is layered. A green unit test does not prove physical audio quality, and a successful UI launch does not prove safe tool execution. Each layer has its own evidence.

| Layer | Examples | Evidence required |
| --- | --- | --- |
| Static/structure | Imports, schemas, manifest, secret scan, dependency/config checks | Automated command output / audit |
| Unit | Provider routing, memory, intent gates, sanitizers, permission decisions | Passing focused tests |
| Integration | FastAPI routes, tool dispatch, provider fallback, DB persistence | Passing integration tests + logs |
| Windows runtime | Flutter launch, apps, browser, file operations, secure vault | Real Windows manual/integration test |
| Audio hardware | Mic capture, speaker playback, echo, cut-cut, barge-in, device selection | Real laptop + physical mic/speaker test |
| Security | Unsolicited action prevention, approvals, path containment, prompt injection | Adversarial/regression test evidence |

## 16.1 Development execution rule

1.  Freeze a known-good baseline before each major phase and preserve a rollback ZIP/hash.

2.  Write acceptance criteria and a focused test list before editing shared core modules.

3.  Implement the smallest coherent change; keep display, speech and tool execution paths separated.

4.  Run focused automated tests for edited/affected modules. Expand scope only when shared core or routing changed.

5.  Perform real Windows runtime tests for UI, audio devices, microphone, speaker, interruption and Windows automation.

6.  Record every confirmed bug with reproduction steps, expected behavior, actual behavior and relevant logs.

7.  Package only after current-phase checks pass; include the current phase audit/report and SHA-256 manifest; remove older phase Markdown reports from the new package.

# 17. Packaging and Release Discipline

Keep a clean phase baseline and do not overwrite the previous working folder during tests.

Every delivered Freshy ZIP includes a SHA-256 file manifest and the ZIP SHA-256 is reported separately.

The package contains only the current phase/subphase Markdown audit/report; older phase Markdown reports are removed from the new package.

Do not include real .env files, API keys, private memory databases, personal voice samples or credentials in release ZIPs.

Release builds must document what was actually tested and explicitly label anything not tested (for example physical audio or unavailable SDK environments).

Phase 8 should add installer/recovery/migration checks and signing/reputation improvements where practical.

# 18. What Freshy Will Explicitly Avoid

| Unsafe pattern | Why rejected | Freshy replacement |
| --- | --- | --- |
| Model-generated exec()/shell on host | Prompt injection/model error becomes host compromise | Typed tools; sandbox for generated code |
| Six-digit LAN PIN/plain HTTP remote control | Weak authentication for high-impact tools | Strong pairing, TLS/secure tunnel, scoped sessions, rate limits |
| Plaintext keys in JSON/localStorage | Credential theft/leakage risk | Windows secure vault |
| Permanent delete with fuzzy matching | Irrecoverable user-data loss | Resolved path + Recycle Bin + confirmation |
| Fake/canned “research success” | Misleads user without evidence | Real retrieval + cited sources + structured result |
| Free-form persistent memory as instructions | Persistent prompt-injection risk | Typed validated memory as untrusted context |
| TTS reads raw UI/tool text | URLs, JSON and technical markup spoken aloud | Dedicated spoken_text |

# 19. Final Target Experience

A mature Freshy session should feel simple even though the backend is sophisticated: the user talks or types naturally; Freshy remembers appropriate context; it answers directly; when an action is needed the UI shows what will happen; risky actions wait for approval; completed actions return evidence; voice speaks only a concise natural confirmation; and specialist agents or sandboxes appear only for tasks that genuinely need them.

Success standard: Freshy should be more capable than a basic chatbot, but more controlled and auditable than an unrestricted autonomous agent.

# Appendix A — Source & Evidence Boundary

Build Your Own J.A.R.V.I.S. v2.0 free preview (18 pages): architecture, six subsystems, turn flow, modular/stream/fail-soft principles and licensing boundary.

Freshy AI Agents Research Summary: consolidated project inventory, shortlist and proposed combined architecture.

IRIS 1.7.3 JSC Reverse-Engineering Report: static recovery of runtime, voice pipeline, provider/memory/tool families and IPC surface; exact proprietary source not recovered.

R.O.C.K.Y Full Static Security & Quality Audit: source-level security findings and unsafe agent anti-patterns; executable release not certified.

Previously supplied static audits/repository validation for Stonic AI, eadmin2/jarvis_ai, IRIS installer and multiple open-source agent repositories. These are reference evidence, not proof that every external project is production-safe.

Important evidence limitation: the IRIS and Stonic conclusions are based on static package analysis, not certification that the applications are safe to run. The ROCKY report audited the supplied GitHub source archive and explicitly did not certify the separate release executable. The JARVIS PDF is an 18-page free preview, so later chapters mentioned in its contents were not available for direct review in the supplied file.

# Appendix B — Recommended Reference Stack by Subsystem

| Freshy subsystem | Primary references | Rule |
| --- | --- | --- |
| Conversation/core | OpenJarvis + Freshy-owned FastAPI design | Independent runtime; typed turn contract |
| Voice | Pipecat + IRIS + JARVIS principles | Streaming + queue + interruption + fail-soft |
| Windows | Microsoft UFO | Typed/allowlisted GUI + API actions |
| Browser | Browser Use + agent-browser + Skyvern | Dedicated profile, injection defense, approval gates |
| Agents | Agency Agents + Freshy Orchestrator | Selected specialists only |
| Sandbox | Cua + Agent Zero | High-risk work outside personal desktop |
| Permissions/UI | eadmin JARVIS + IRIS/Stonic visual concepts | STOP, previews, ALLOW/DENY, visible state |
| Remote later | OpenClaw + Hermes + QwenPaw | Strong pairing and scoped channels |
| Dev agent later | KISS Sorcar + Open Interpreter | Git worktree, tests, diffs, approval before merge |